## Slide 1: IT Operational Support Model TB982 – Optus Digital Agency (ODA)
Prepared by: Dante Lorredo
Date: 05th July 2012
V0.4

## Slide 2: Optus Digital Agency
Objective: The Optus Digital Agency (ODA) project is an SMB initiative to provide a range of digital advertising solutions to Optus SMB customers. The goal and vision is to create a one-stop shop for SMB customers to purchase online advertising (presence and relevance) tools and services for the SMB to generate cost effective sales leads via the web.
Target RFS Dates:
  Phase1 - SEO (Beta Launch): 9th May 2012 - achieved
  Phase2 - SEO Downgrade/Upgrade (BRT launch) : 28th May 2012 – achieved
  Commercial Launch SEO: 16th July 2012
  Phase3 - SEM TBC
  BRT: SEM TBC
  Commercial Launch SEM: TBC

## Slide 3: Key functions by Delivery Phase
Release1 – 9th May (BETA Launch) | Release2 – 28thth May (BRT Launch) SEO Commercial Launch – 16th July May | Release3 – TBC SEM Commercial Launch – TBC
SODA Order - SEO | SEO/downgrade/upgrade Customer email notification | SODA Quote – SEO/SEM downgrade/upgrade
iProcess - SEO | email notification -support | iProcess Order - SEO/SEM downgrade/upgrade
TSA 1.1 & 1.2 – SEO site deployment) | TSA1.1 & 1.2 – SEO downgrade/upgrade site deployment | TSA 1.3 – SEO /SEM downgrade/upgrade site deployment
TSA – NCS interface (SaaS Connect) iProcess – NCS interface (Saas Connect) | TSA – NCS interface (SaaS Connect) iProcess – NCS interface (Saas Connect) | Soda Txn Log back up
Self Serve UI log-in –user creation and authentication, website update/redeployment | WAM Site Minder Configuration | iProcess Txn Log back up Business Works Process
Melbourne IT – IC ABN Registry - IC | Vertica Call Report Extract DCS - IDW Reporting files in to SRD Soda – IDW Data archiving | 
 | DB Replication/Back Ups without VIP HA on Customer Website | Front Jboss Load Balancing Database Replication (with VIP)
 | Performance Test Result | 
Proxy Interim Solution | Proxy Final Solution | 

## Slide 4
Tech support
Internet
Connectivity
Project ODA : Customer Support Flows and Systems
QK Ticketing System
Optus IPS
Customer
OfficeApps
Support
QK Tech Support
Melbourne IT
Partner Control
Google
Ticketing
NCS
Ticketing
F-Secure
Ticketing
Phone
133343
Desktop Support Client /
Web Form
IFMS
Optus IT Servuice
Desk
Self Serve UI Log-in
Website Apps Support
TSA
SODA, iProcess
O
D
A
MAS Tier 2
Tier1 – Billing & General
ODA
Infrastructure, environment, systems outages, performance issues

## Slide 5: Application Support Team
System | Support Team | Portfolio/Support Manager
TSA Application | The Search Agency | Sanjib Biswas
TSA Host Environment - Mascot | Support Services, SSI | Chris Lynch
TSA Proxy/Load Balancer - Mascot | Support Services, SSI | Chris Lynch
iProcess - (includes MTS) | On Line Sales & CC Operations | Bindu Subhadramma
SODA Quote/Order (includes adapters) | IT Web Support | Sanjib Biswas
SODA - WAM/SiteMinder | IT Web Support | Sanjib Biswas
Proxy – Choc | IT Web Support | Sanjib Biswas
IDW - Report Files into SRD | IDW Service Operations | Amy Cheng
Vertica – Call Extract | Billing Service Operations | Ross Burke
Intermediate (DCS) – TSA Statistical Report Files | Billing Service Operations | Ross Burke
SOS/OPOM/MTS | On Line Sales & CC Operations | Bindu Subhadramma
SaaS Connect | NCS - Singapore | c/o Andrew Kim
Melbourne IT | Melbourne IT | c/o Andrew Kim
Below are the Optus support teams responsible for the ODA systems as per
PRAM agreement on 8th May 2012

## Slide 6: ODA Applications Set up in Ender
Ender is a catalogue/repository of all production applications that are supported by IT Service Operations. Soda, iProcess, and TSA are set up in Ender the with respective Application Support/Portfolio Manager assigned to it. For TSA, below is how it is set up in Ender.

## Slide 7: Business Support Team
Resource | Role | Contact
Daniel Ringrose | ODM Portfolio Manager | 8082 7275 0416 074 646
Adam Russell | Business Project Manager | 8082 8290 0414 303 321
Jesse Snow | Business Owner | 8082 7762 0404 897 731
Andrew Kim | Product Manager | 8082 8021 0411 880 018
Mark Bayliss | Sponsor | 8462 6026 0423 608 424
MAS Tier 2 Support Team c/o Robert Hanimyan | ODA Support | 8082 9676 0419 431 304
Tier 1 Support Team c/o Robert Hanimyan | Billing & General Support | 8082 9676 0419 431 304
Steve Friend | Business Service Assurance | 8462 6026 0423 608 424

## Slide 8: Customer Interaction Map

## Slide 9
ODA - SLA

## Slide 10
ODA - SLA

## Slide 11
ODA - SLA

## Slide 12
Project ODA : Key Txn Workflow and Systems (SEO)
12
SODA Quote
External Facing Website
Sales &Provisioning Team
SOS
Arbor
OPOM
1
2
3
5
1
4
4
SODA Quote/Order
Internal Facing Website
MTS
iProcess
TSA
Melbourne IT
ABN Registry
Vertica extract file
DCS
Customer SEO
Website
Google
SaaS Connect
IDW
5
6
7
8
Customer request quote externally
Customer request quote/order via CSR
CSR can retrieve customer quote
2
3
CSR provision order in SOS Arbor and
Order details send to OPOM & MTS
CSR cut and paste order details from
SOS to SODA
SODA passes the order to iProcess
6
iProcess verifies SOS order details from
MTS
7
TSA Deploy Call back confirmation to SODA
8
Customer log-in through SAS connect
To update website
9
9
Customer calls extrract edf rom Vertica
Sends to SODA and onto TSA to be
displayed in
Websitedashboard
10
Customer Statistical info for reporting sends via DCS to IDW
10
Manual Update
New applications
BAU – No change
Reporting – IC update
Non Optus change
11
iProcess sends deploy website request
to TSA
11
12
11
TSA Interface with Google
Notes: 12
12

## Slide 13: Key Roles and Responsibilities (SOW2) – TSA
Customer
Customer Usage
Responsible for their application install in all environments
Perform testing of their applications and will be delivered to Optus free of sev1’s and sev2’s defects
Manage the TSA Software integration requirements, customisation and successful implementation.
Work with Optus development teams to integrate TSA Software with ODA and NCS SaaS Connect.
Provide access to development versions of the Software, which may not provide full functionality
Manage changes to the Software to maintain conformity with the Specifications.
Provide release notes that indicate known defects and those fixed in the release or future releases
Maintain a log of version control for each environment
Assist Optus in troubleshooting with deployment of any release that fails to install
Provide technical documentation for API contracts

## Slide 14: Key Roles and Responsibilities (SOW2) – TSA Application - Optus
Customer Usage
NB: for details, refer to the respective Operations Support Manual
Optus will be providing application hosting for The Platform. As the hosting provider, Optus will:
  Install Base OS
  Provide Network connectivity
  Provide VPN Connectivity for TSA to manage servers
  Install Database Engine (MySQL)
  Provide Load Balancing
  Manage/Maintain Internal DNS
  Configure database replication
Optus will provide base operating systems and database engines on all the Optus hosted systems.
Optus will be providing a managed service for the application Hosting environment. In this capacity, Optus will provide:
  Backups of all critical data
  System Monitoring
  Hardware Maintenance
  Capacity Updates as requested by TSA and authorized by Optus
  System/Application performance reports
Management of database replication Optus will make reasonably
Hosting Platform
Service Management

## Slide 15: Back Ups and Restore Responsibilities
Customer
Customer Usage
System Components | Back Up | Restore | Comments
Hardware/OS | Optus | Optus | As per Conform
TSA Databases | Optus | Optus | 
TSA Applications | Optus | Optus | Only those that are included in the TSA hosting document
Soda Applications | Optus | Optus | 
Soda Databases | Optus | Optus | 
iProcess Applications | Optus | Optus | 
iProcess Databases | Optus | Optus | 
NB:
Optus will provide back up and restore services for all TSA application components as per the requirements provided in the TSA Hosting Document prior to the last version. Any additional requirements will go through the normal Change Request Management Process
In case of restore, TSA may need to provide specific instructions, sequence of components to be restored based on specific scenarios
Any other components not included in the TSA Hosting component nor in the scope of conform will be TSA’s responsibility

## Slide 16: Back Ups Scope
Customer
Customer Usage
TSA Host Size(GB) NFS Mount Name Presented to OS
odaadbibu01.syd 50 odaadbibu01.syd_backup \backup
odabidding01.syd 50 odabidding01.syd_backup \backup
odapixel01.syd 50 odapixel01.syd_backup \backup
odapixel02.syd 50 odapixel02.syd_backup \backup
odawww01.syd 50 odawww01.syd_backup \backup
odawww02.syd 50 odawww02.syd_backup \backup
odawww03.syd 50 odawww03.syd_backup \backup
odamonitor01.syd 20 odamonitor01.syd_backup \backup
odalvs01.syd 20 odalvs01.syd_backup \backup
odalvs02.syd 20 odalvs02.syd_backup \backup
odapxy01.syd 20 odapxy01.syd_backup \backup
odapxy02.syd 20 odapxy02.syd_backup \backup
odapxy03.syd 20 odapxy03.syd_backup \backup
The following production servers and their corresponding directories will be in the scope of back as per the requirements outlined in the TSA Hosting Document. Likewise SIT and PPT servers will also be backed up

## Slide 17
Scope
Server Accessibility (All Servers) | 
o Is the server responding to “Ping” | 
o Is the server responding to “SSH” requests | 
Disk Space (All Servers) | 
MySQL (all databases) | 
o Is the server responding to SQL commands | 
o monitor various stats (connection time, long running processes, etc.) | 
Web Service Availability (JBoss Servers) | 
o WSDL checks | 
o Sample heartbeat SOAP requests (where possible) | 
Log File Monitoring | 
o Parse logs for particular errors | 
TSA Monitoring Responsibilities

## Slide 18
Optus Monitoring Responsibilities - Infrastructure
Platform | Metric Type | Metric | Object | Interval | Warning Threshold | Critical Threshold | Targets
Linux (RHEL) | Failure/Error | Node/OM Agent Up | Node/OM Agent | 5 min | none | Node/OM Agent Down | All
Linux (RHEL) | Failure/Error | PM Agent Up | PM Agent | 1 hour | PM Agent Down | none | All
Linux (RHEL) | Failure/Error | Filesystem not mounted | All permanently mounted filesystems | 5 min | none | Filesystem not mounted | All
Linux (RHEL) | Failure/Error | CPU Count | CPU | 10 min | none | Number of CPUs is abnormal | All
Linux (RHEL) | Failure/Error | Memory Count | Memory | 10 min | none | Total physical memory size is abnormal | All
Linux (RHEL) | Failure/Error | Process Count | crond,sshd,ntpd,syslogd | 10 min | none | Less than 1 of listed processes running | All
Linux (RHEL) | Failure/Error | OS Event | Syslog | 10 min | Non-Critical failure/error | Critical failure/error | All
Linux (RHEL) | Capacity (Failure Limit) | Filesystem Freespace | All permanently mounted filesystems | 5 min | <15% freespace*1 | <10% freespace*1 | All
Linux (RHEL) | Capacity (Failure Limit) | Swap Utilisation | Swap | 5 min | >85% used | >90% used | All
Linux (RHEL) | Capacity (Performance Limit) | CPU Utilisation | CPU | 5 min | >90% for 30 continuous mins | none | L1 only*0
Linux (RHEL) | Capacity (Performance Limit) | Memory Pageout Rate | Memory | 5 min | >1000 pages/sec for 30 continuous mins | none | L1 only*0
Below are the default components monitored and their respective thresholds by HP Openview

## Slide 19
Optus Monitoring Responsibilities – My SQL Data base
Check connect via hawkeye monitoring
Filesystem space monitoring via openview (In Prod only)
Check mysql files if they have grown more than 16GB by unix shell script
Check that slave is UP and running without any errors by unix shell script
Monitroing of errors appearing in MySQL log file
cron jobs setup for the maintenance, like purging of old backups; copying, archiving and purging of bin logs; rotation of various logs; housekeep etc. etc
backup is also run via the cron job, and we will work with Percona to see how we can monitor the backups
We will work with Percona to get the Monitoring Plugin for other monitoring using the Consulting hours received along with Percona Support.
email to send Warning and Alerts once the thresholds are met by the unix shell scripts placed in cron.

## Slide 20
Change, Incident and Problem Management
Optus BAU process will be followed. Details are found in the following documents
  Change Management Cheat Sheet
  http://odmprdappw001.optus.com.au/livelink/livelink.exe/open/28308156
  Incident Management Process:
  http://odmprdappw001.optus.com.au/livelink/llisapi.dll/properties/215191
  Incident Management Process Cheat Sheet:
  http://odmprdappw001.optus.com.au/livelink/llisapi.dll/open/19034902 Problem Management Process Cheat Sheet:
  http://odmprdappw001.optus.com.au/livelink/llisapi.dll/open/19035018

## Slide 21
Production Change Management Process – Key Notes
TSA
TSA is responsible for implementing TSA software changes in production
TSA to co-ordinate with EWS team and provide release notes and details of production changes
TSA upon RFC approval will deploy changes to production
TSA will perform post production sanity test
TSA will advise EWS upon successful completion of production implementation
Optus application Support - EWS
(EWS c/o Sanjib Biswas )will create an RFC (SM7)
Will be responsible for Production outage notification
Will be provided copy of RFC to TSA for review
Will advise TSA once RFC has been approved
Will close RFC upon advise by TSA of successful production implementation
Will send out notification of outage completion
EWS in general will also liaise with other support team on behalf of TSA

## Slide 22
Sample RFC (SM7) FOR TSA Production Deployment

## Slide 23
Production Incident Escalation and Management – Key Notes
TSA can contact IT Service Desks 24x7 by :
Phone: 02 – 9342 666
Email: ITServiceDesk@optus.com.au)
TSA support staff must be set up in Optus Directory reporting to Andrew Kim.
TSA may also contact the support group listed in the KBS form
KBS is also the mechanism for IT Service Desk to direct all production issues to the appropriate support group

## Slide 24
Knowledge Based System (KBS Form) - SODA
Escalations & Notifications for Majors and Planned Outages |  |  |  | 
Manual Escalation |  |  |  | 
Condition | Contact | Phone | Mobile | Email
SODA Application Failure | Sanjib Biswas | 02 8082 1640 | 0401 547 402 | sanjib.biswas@optus.com.au
Mandatory Notification - Distribution Lists/dropboxes to be notified of Majors and Outages |  |  |  | 
Contact | Means of Notification | Condition |  | 
EWS Support | email | SODA Applications Outage |  | EWS Support
TSA | email |  |  | Manasa.Denning@thesearchagency.com
iProcess | email |  |  | ODM FSSG
MAS Team | email |  |  | MyBizOnlineSupport@optus.com.au
IS&D-Linux | email | Infrastructure Outage |  | IS&D-Linux
IS&D-Unix | email | Infrastructure Outage |  | IS&D-Unix
IS&D-DBS | email | Database Outage |  | IS&D-DBS

## Slide 25
Knowledge Based System (KBS Form) - iProcess
Escalations & Notifications for Majors and Planned Outages |  |  |  | 
Manual Escalation |  |  |  | 
Condition | Contact | Phone | Mobile | Email
ODA-Iprocess Application Failure | Bindu Subhadramma | 02 8082 1145 | 0410 654 798 | Bindu.Subhadramma@optus.com.au
 | Andrew Kim | 02 8082 8081 | 0411 880 018 | andrew.kim@optus.com.au
Mandatory Notification - Distribution Lists/dropboxes to be notified of Majors and Outages |  |  |  | 
Contact | Means of Notification | Condition |  | 
ODM FSSG | email | iProcess Outage |  | 
ODM SOS/OPOM Staffware | email | ODA-IPROCESS pplication Outage |  | 
IS&D-Linux | email | Infrastructure Outage |  | 
IS&D-Unix | email | Infrastructure Outage |  | 
IS&D-DBS | email | Database Outage |  | 
TSA | email | all outages |  | Manasa.Denning@thesearchagency.com
MAS Support | email | all outages |  | MyBizOnlineSupport@optus.com

## Slide 26
Knowledge Based System (KBS Form) - TSA
Escalations & Notifications for Majors and Planned Outages |  |  |  | 
Manual Escalation |  |  |  | 
Condition | Contact | Phone | Mobile | Email
TSA Application Failure (environment, network and Database related) | Sanjib Biswas | 02 8082 1640 | 0401 547 402 | sanjib.biswas@optus.com.au
TSA Application Failure (Customer Websites related) | TSA | 02 8875 7973 | 0433 357 943 | Manasa.Denning@thesearchagency.com
 | Mas support team |  |  | MyBizOnlineSupport@optus.com.au
 | Andrew Kim | 02 8082 8081 | 0411 880 018 | andrew.kim@optus.com.au
Mandatory Notification - Distribution Lists/dropboxes to be notified of Majors and Outages |  |  |  | 
Contact | Means of Notification | Condition |  | 
EWS Support | email | SODA, iProcess,TSA Applications , Infrastructure, Database Outage |  | 
MAS Support | email | SODA, iProcess,TSA Applications , Infrastructure, Database Outage |  | 
IS&D-Linux | email | Infrastructure Outage |  | 
IS&D-Unix | email | Infrastructure Outage |  | 
IS&D-DBS | email | Database Outage |  | 
TSA Support | email | SODA, iProcess,TSA Applications , Infrastructure, Database Outage |  | 

## Slide 27
Problem Incident Escalation Process
Application Escalation Process

## Slide 28
ODA Context Diagram (Next Pages)

## Slide 29: SODA Quote Interface (Out of scope)
Customer Usage
SODA Quote
SODA & iProcess Database
SMTP Server
Email notification
customer
Web browser
WAM Site Minder
https://myoptus.com.au/quote
TSA Front Jboss
www.obtusbusiness.com.au
Choc
Rever s
e
Proxy
TCP 80
TCP 1831
https 8443

## Slide 30: SODA Quote/ Order - SEO
Customer
Customer Usage
SODA /Order
SODA Database
Melbourne IT
ABN Registry
SMTP Server
Email notification
WAM Site Minder
https://myoptus.com.au/quote
Forward Proxy
TSA Front Jboss
Melbourne IT Adapter
iProcess Adapter
iProcess
TSA Back Jboss
SODA Proxy Adapter
Zeus Staging
Server
SFTP
Vertica Call usage extract
IDW
PT Scope
Soap Adapter

## Slide 31: Public Customer Interface to the Website
Customer
Customer Usage
Public customer
TSA - Customer Websites
Tel No: 999-8888
Manual call redirection
to business preferred no
TSA Logs public customer hits on the website
TSA Pixel1
TSA Pixel2
Optus Mascot Reverse proxy
External ip address1
External ip address1

## Slide 32: Self Serve UI and NCS SaaS Connect Integration
Customer Usage
Customer
Webservers
SaaS Connect
ODA Mascot revere Proxy
ODA Mascot forward Proxy
Self Serve UI
Front Jboss
Acct DB
Warehouse DB
Pixel Servers
TSA back jboss
TSA Admax
Bid Budget
Business Customer
http://www.optusofficeapps.com.au/saas/usercenter/login.do
6
1
2
3
4
1
User access Office Apps URL
3
User directred to Office apps dashboard
And clicks on TSA/ODA Icon
4
User is redirected to TSA Self Serve UI
iProcess
5
5
6
User requested changes sent to iProcess
Customer Website update
Request for redeployment
2
User logs in through Office Apps
http://www.mybizonline..com.au
Soda
Soda

## Slide 33: OLAP to SODA Interface
Daily
Customer
iProcess
TSA
Customer Usage info (number of calls and relevant dates generated from the website are extracted from Vetica and send to SODA
SODA sends usage info to TSA via iProcess to be displayed onto the Customer Website dashboard .
Customer Usage