## Slide 1: High Level Operational Support Model TB982 – Optus Digital Agency (ODA)
Prepared by: Dante Lorredo
Date: 1st May 2012
V0.3

## Slide 2: Optus Digital Agency
Objective: The Optus Digital Agency (ODA) project is an SMB initiative to provide a range of digital advertising solutions to Optus SMB customers. The goal and vision is to create a one-stop shop for SMB customers to purchase online advertising (presence and relevance) tools and services for the SMB to generate cost effective sales leads via the web.
Target RFS Dates:
  Phase1 - SEO (BETA Release ) 9th May 2012
  BRT : SEO 10th May – 22nd May 2012
  Phase2 - SEO Downgrade/Upgrade: 16th May 2012
  Commercial Launch SEO: 23nd May 2012
  Phase3 - SEM Downgarde/Upgrade: 25th Jun 2012
  BRT: SEM 26th Jun – 9th July 2012
  Commercial Launch SEM: 10th July 2012

## Slide 3: Key functions by Delivery Phase
Release1 – 9th May (BETA) BRT – starts 11th May | Release2 – 16th May SEO Commercial Launch – 23rd May | Release3 – 26th Jun SEO Commercial Launch – 10th Jul
SODA Quote –SEO (deferred to later release) | SODA Quote – SEO/downgrade/upgrade | SODA Quote – SEO/SEM downgrade/upgrade
SODA Order - SEO | SODA Order - SEO downgrade/upgrade | SODA Order - SEO/SEM downgrade/upgrade
iProcess - SEO | iProcess SEO downgrade/upgrade | iProcess SEO/SEM downgrade/upgrade
TSA 1.1 & 1.2 – SEO site deployment) | TSA1.1 & 1.2 – SEO downgrade/upgrade site deployment | TSA 1.3 – SEO /SEM downgrade/upgrade site deployment
TSA – NCS interface (SaaS Connect) iProcess – NCS interface (Saas Connect) | TSA Reporting files extract to DCS | Soda Txn Log back up
Self Serve UI log-in –user creation and authentication, website update | Vertica to SODA Call Report Extract SODA to forward report to TSA | iProcess Txn Log back up
WAM Site Minder Configuration | DCS - IDW Reporting files in to SRD | Proxy & Load Balancing Final Solution including DB replication
SODA to Melbourne IT SODA ABN Registry iProcess to Melbourne IT |  | Performance Test Result
Mascot Proxy Interim Solution |  | SODA – customer email notification
 |  | TSA customer email notification
 |  | Rebuild of Admax servers in Tier 2

## Slide 4
Project ODA : Business Txn Flow Flow

## Slide 5
Tech support
Internet
Connectivity
Project ODA : Customer Support Flows and Systems
QK Ticketing System
Optus IPS
Customer
OfficeApps
Support
QK Tech Support
Melbourne IT
Partner Control
Google
Ticketing
NCS
Ticketing
F-Secure
Ticketing
Phone
133343
Desktop Support Client /
Web Form
IFMS
Optus Help Desk
Self Serve UI Log-in
Website Apps Support
TSA
SODA, iProcess
Infrastructure, environment, etc
O
D
A
MAS Tier 2
Tier1 – Billing & General
ODA
Infrastructure, environment, systems outages, performance issues

## Slide 6: Application Support Team
System | Support Team | Portfolio/Support Manager
TSA | The Search Agency | Christopher Lynch
TSA Host Environment - Mascot | Support Services, SSI | David Turner
TSA Proxy/Load Balancer - Mascot | Support Services, SSI | David Turner
TSA Database back up and replication | ??? | 
iProcess | On Line Sales & CC Operations (Accenture) | Bindu Subhadramma
SODA Quote/Order | IT Web Support | Sanjib Biswas
SODA - WAM/SiteMinder Configuraion | IT Web Support | Sanjib Biswas
Proxy - SPOC | IT Web Support | Sanjib Biswas
IDW - Report Files into SRD | IDW Service Operations | Karen Waller
Vertica – Call Extract | Billing Service Operations | Ross Burke
Intermediate (DCS) – TSA Statistical Report Files | Billing Service Operations | Ross Burke

## Slide 7: Business Support Team
Resource | Role | Contact
Daniel Ringrose | ODM Portfolio Manager | 8082 7275 0416 074 646
Kendall Tucker | Business Project Manager | 8082 8290 0414 303 321
Jesse Snow | Business Owner | 8082 7762 0404 897 731
Andrew Kim | Product Manager | 8082 8021 0411 880 018
Tier 1 Support Team c/o Robert Hanimyan | Billing & General Support | 8082 9676 0419 431 304
MAS Tier 2 Support Team c/o Robert Hanimyan | ODA Support | 8082 9676 0419 431 304
Steve Friend | Business Service Assurance | 8462 6026 0423 608 424

## Slide 8: Customer Interaction Map

## Slide 9
ODA - SLA

## Slide 10
ODA - SLA

## Slide 11
ODA - SLA

## Slide 12
Project ODA : Key Txn Workflow and Systems
12
SODA Quote
External Facing Website
Sales &Provisioning Team
SOS
Arbor
OPOM
1
2
3
5
1
4
4
SODA Quote/Order
Internal Facing Website
MTS
iProcess
TSA
Melbourne IT
ABN Registry
Vertica extract file
DCS
Customer SEO
Website
Google
SaaS Connect
IDW
5
6
7
8
Customer request quote externally
Customer request quote/order via CSR
CSR can retrieve customer quote
2
3
CSR provision order in SOS Arbor and
Order details send to OPOM & MTS
CSR cut and paste order details from
SOS to SODA
SODA passes the order to iProcess
6
iProcess verifies SOS order details from
MTS
7
TSA Deploy Call back confirmation to SODA
8
Customer log-in through SAS connect
To update website
9
9
Customer calls extrract edfrom Vertica
Sends to SODA to be displayed in
Websitedashboard
10
Customer Statistical info for reporting sends via DCS to IDW
10
Manual Update
New applications
BAU – No change
Reporting – IC update
Non Optus change
11
iProcess sends deploy website request
to TSA
11
12
11
TSA Interface with Google
Notes: 12
12

## Slide 13: SODA Quote Interface
Customer Usage
SODA Quote
SODA & iProcess Database
SMTP Server
Email notification
customer
Web browser
WAM Site Minder
https://myoptus.com.au/quote
TSA Front Jboss
www.obtusbusiness.com.au
Choc
Rever s
e
Proxy
TCP 80
TCP 1831
https 8443

## Slide 14: SODA Quote/ Order - SEO
Web Site Hosting
Customer
Customer Usage
SODA Quote/Order
Melbourne IT
Domain Registry
ABN Registry
Email notification
https://myoptus.com.au/quote
TSA
iProcess
Workflow
SOS OPOM
Arbor
MTS
Google
NCS
Joe the Plumber
Optus CSR
External Interface
Config Change
Optus Deliverable
Vendor Deliverable
Public Customer looking for a Plumber
Web Site Hosting
Optus Retail Store

## Slide 15: Public Customer Interface to the Website
Customer
Customer Usage
Public customer
TSA Customer Webservers
Tel No: 999-8888
Manual call redirection
to business preferred no
TSA Logs public customer hits on the website
TSA Pixel1
TSA Pixel2
Optus Mascot Reverse proxy
External ip address1
External ip address1

## Slide 16: Self Serve UI and NCS SaaS Connect Integration
Customer Usage
Customer
Webservers
SaaS Connect
ODA Mascot revere Proxy
ODA Mascot forward Proxy
Self Serve UI
Front Jboss
Acct DB
Warehouse DB
Pixel Servers
TSA back jboss
TSA Admax
Bid Budget
Business Customer
http://www.optusofficeapps.com.au
6
1
2
3
4
1
User access Office Apps URL
3
User directed to Self Serve -
www.odass.sit.optusnet.com.au
4
TSA sends authentication request to
SaaS connect and sends confirmation back
iProcess
5
5
6
TSA validates confirmation and allow
User to access Self serve
Customer Website updates request
sends to iProcess
2
User clicks on ODA Icon
http://www.odass.sit.optusnet.com.au

## Slide 17: OLAP to SODA Interface
Daily
Customer
iProcess
TSA
Customer Usage info (number of calls and relevant dates generated from the website are extracted from Vetica and send to SODA
SODA sends usage info to TSA via iProcess to be displayed onto the Customer Website dashboard .
Customer Usage

## Slide 18: Why the need for BETA Release Production
Following the ODM methodology his is a greenfield application. Some testing scenarios can only be executed in a real production environment Test outcomes will be used to finalise T&C’s and system config prior to commercial launch. E.g. the actual time to complete E2E Website deployment in the real world (system to be configured with the average delay time)
Infrastructure Shakedown E2E Connectivity – current complexity requires considerable amount of testing User Access Configuration Proxy /HA Configuration
Business - Service Assurance Exception scenarios for Customer Provisioning Billing Provisioning Browser Compatibility (Mobile & Desktop) VoiP Diversion
Website Deployment in Production Order provisioning from SODA  iProcess TSA  iProcess Monitor actual time to reserve/create and propagate DNS in the internet
DNS reservation & dynamic creation (Melbourne IT)
iProcess to SaaS Connect - Customer Login, Customer ID, Package Creation
TSA to SaaS Connect Self Serve UI